# 60-DAY DEVOPS STUDY PROGRAMME

Yacoub

1 September - 31 October 2026

Udemy "Decoding DevOps" curriculum, lectures 119-378

Combined with the in-person Tech365 programme (Tuesdays & Thursdays)

The success metric is not "I watched 378 videos".

It is: "I can build, deploy, automate, monitor, troubleshoot and EXPLAIN what I built."

# 1. Objectives

By 31 October 2026, Yacoub will have:

1.  Completed lectures 119-378 of the Udemy course (260 lectures, 46 hours 33 minutes of video), plus his outstanding catch-up from Sections 1-13.

2.  Built, broken and repaired a real multi-tier application eight separate ways - manually on EC2, through three different CI/CD tools, with Terraform, with Ansible, in Docker, and on Kubernetes.

3.  A GitHub repository (yaco-devops-journey) containing eight substantial labs and one capstone, each with a README, architecture diagram, verification steps and troubleshooting notes.

4.  A written troubleshooting log - the source material for every "tell me about a time something broke" interview question he will ever be asked.

5.  Roughly 50 LinkedIn posts documenting real work, each with evidence attached.

6.  One capstone project: a GitOps pipeline that takes a commit on GitHub all the way to a running workload on Amazon EKS, with monitoring - and the ability to explain every hop.

# 2. Curriculum inventory and known gaps

Everything scheduled in this document was transcribed directly from the course screenshots. Nothing has been invented. The following could not be read and is therefore NOT scheduled by lecture number:

•  Lectures 1-117 (Sections 1-12 and the first part of Section 13) were not in the screenshots. Titles and durations are unknown. Because Yacoub has partially completed these, they are handled by a recurring 30-minute catch-up slot every Tuesday and Thursday at 16:00, tracked by hand in progress-tracker.md.

•  Lecture 272 - title unreadable. Its duration is inferred as approximately 8 minutes from the Section 24 total.

•  Lecture 139 - duration not visible; inferred as 7 minutes from the Section 14 total.

•  Section 13's own title was not visible - only lectures 118-131 of it were legible.

•  Lecture 118 (EBS) was already ticked complete in the screenshot, so this plan begins at lecture 119.

Note on durations: Udemy rounds each lecture to the nearest minute, so the sum of individual lectures can differ from a section header total by a few minutes. This is expected and does not indicate a transcription error.

| Section | Title | Lectures | Count | Runtime |
| --- | --- | --- | --- | --- |
| 13 | AWS Part-1 (tail of section - name not visible in screenshots) | 118-131 | 14 | 3h 33m |
| 14 | AWS Cloud For Project Set Up ¦ Lift & Shift | 132-139 | 8 | 1h 33m |
| 15 | Re-Architecting Web App on AWS Cloud [PAAS & SAAS] | 140-150 | 11 | 1h 34m |
| 16 | Build tools | 151-153 | 3 | 0h 45m |
| 17 | Continuous Integration and Delivery with Jenkins | 154-184 | 31 | 4h 26m |
| 18 | Github Actions | 185-192 | 8 | 1h 18m |
| 19 | GITLAB | 193-199 | 7 | 1h 16m |
| 20 | Python | 200-220 | 21 | 4h 37m |
| 21 | Learn Terraform | 221-230 | 10 | 1h 38m |
| 22 | Ansible | 231-249 | 19 | 4h 29m |
| 23 | Monitoring & Observability | 250-262 | 13 | 2h 42m |
| 24 | AWS Part-2 | 263-281 | 19 | 2h 45m |
| 25 | AWS CI / CD Project | 282-287 | 6 | 1h 13m |
| 26 | Project on Google Cloud | 288-301 | 14 | 2h 03m |
| 27 | Docker | 302-310 | 9 | 1h 59m |
| 28 | Containerization | 311-323 | 13 | 2h 08m |
| 29 | Kubernetes | 324-346 | 23 | 5h 06m |
| 30 | App Deployment on Kubernetes Cluster | 347-360 | 14 | 1h 22m |
| 31 | Final GitOps Project | 361-377 | 17 | 2h 21m |
| 32 | Conclusion | 378-378 | 1 | 0h 06m |

# 3. Does the workload fit?

Yes, with room to spare - which is the point.

The period 1 September to 31 October 2026 is 61 days. Given the schedule below (Monday/Wednesday/Friday full days, Tuesday/Thursday reduced around the Tech365 class, Saturday labs and light Sundays), Yacoub has roughly 33 usable hours per week, or about 287 hours in total.

The 260 remaining lectures total 46 hours 33 minutes of video. At the 40 percent learning / 60 percent hands-on ratio requested, that implies roughly 70 hours of practice, so about 117 hours of directly course-driven work. The remaining time goes to the eight weekly labs, documentation, troubleshooting, LinkedIn reporting, the capstone, and the Sections 1-13 catch-up.

Weekly video load ranges from 3 hours 49 minutes (Week 9) to 6 hours 30 minutes (Week 5), never more than about 2 hours on any single day. That deliberately leaves the majority of each day for building rather than watching. If Yacoub falls behind, the Tuesday and Thursday afternoons and the Sunday catch-up slots absorb the slack without redesigning the plan.

# 4. The running application and portfolio strategy

Every lab uses one application - the vProfile multi-tier stack from the course: an Nginx web tier, a Java/Tomcat application tier, and MySQL, Memcached and RabbitMQ behind it.

This is deliberate. Using one application throughout means each week makes the same system more sophisticated instead of starting over with a toy. By the end, Yacoub can point at one architecture and say "I deployed this by hand, then automated it, then containerised it, then orchestrated it" - which is a far stronger portfolio story than eight unrelated exercises.

Progression: manual EC2 deployment → managed services → Maven and Jenkins CI → GitHub Actions and GitLab → Terraform → Ansible → Prometheus/Grafana → custom VPC and AWS-native CI/CD → Docker → Kubernetes and Helm → GitOps capstone.

# 5. Weekly roadmap

| Wk | Dates | Focus | Lectures | Saturday lab |
| --- | --- | --- | --- | --- |
| 1 | Sep 1-6 | AWS compute, storage and the Lift & Shift deployment | 119-139 | Lab 1: Lift & Shift: multi-tier vProfile stack on AWS EC2 |
| 2 | Sep 7-13 | Re-architecting on PAAS/SAAS, Maven, and Jenkins CI | 140-173 | Lab 2: Jenkins Continuous Integration pipeline with quality gates |
| 3 | Sep 14-20 | Jenkins CD, GitHub Actions, GitLab CI, Python foundations | 174-206 | Lab 3: GitHub Actions CI/CD with security scanning and secrets |
| 4 | Sep 21-27 | Python automation with Boto3, and Terraform | 207-233 | Lab 4: Terraform-provisioned infrastructure with Python/Boto3 automation |
| 5 | Sep 28-Oct 4 | Ansible configuration management and observability | 234-262 | Lab 5: Ansible configuration management + Prometheus/Grafana observability |
| 6 | Oct 5-11 | VPC networking, AWS-native CI/CD, and Google Cloud | 263-301 | Lab 6: Production-style VPC + AWS-native CI/CD pipeline |
| 7 | Oct 12-18 | Docker and full containerization | 302-323 | Lab 7: Full containerization of the multi-tier application |
| 8 | Oct 19-25 | Kubernetes and Helm - capstone phase 1 | 324-346 | Lab 8: Kubernetes deployment with Helm - CAPSTONE PHASE 1 |
| 9 | Oct 26-31 | App on Kubernetes, GitOps, and the capstone | 347-378 | CAPSTONE final build & demo |

## Weekly milestones

Week 1 — A multi-tier application running on AWS that you built and can explain, plus a clean AWS account afterwards.

Week 2 — A Jenkinsfile in your repo that builds, tests, analyses and publishes an artifact automatically.

Week 3 — The same pipeline expressed three ways (Jenkins, GitHub Actions, GitLab) and a written comparison.

Week 4 — Infrastructure you can create and destroy with two commands, plus a Python tool that audits your own AWS account.

Week 5 — A server you never configured by hand, and a dashboard that tells you when it breaks.

Week 6 — A production-shaped private network, and an application deployed into it by a pipeline you did not touch.

Week 7 — The entire application stack running from a single `docker compose up`, with published images.

Week 8 — The application running on Kubernetes from a Helm chart, on a cluster created by Terraform.

Week 9 — A complete GitOps capstone: commit to Git, and the change reaches a live Kubernetes cluster on its own.

# 6. The weekly rhythm

| Day | Pattern |
| --- | --- |
| Monday | Full learning day. 3 hours of lectures split by a break, then 3 hours hands-on and troubleshooting. |
| Tuesday | Tech365 class 09:00-13:00. Lighter Udemy load 14:00-15:00, short practical 15:00-16:00, Sections 1-13 catch-up 16:00-16:30. |
| Wednesday | Main learning day - the heaviest lecture load of the week sits here. |
| Thursday | Tech365 class 09:00-13:00. Same reduced pattern as Tuesday. |
| Friday | Learning plus integration - preparing the pieces the Saturday lab will need. |
| Saturday | The weekly lab. Almost entirely hands-on: build, verify, break deliberately, fix, clean up. |
| Sunday | Not a study day. Finish and test the lab, write the README, draw the diagram, and explain the project out loud. Finishes at 15:30. |

Every study day ends with a 30-minute block (16:30-17:00, or 15:00-15:30 on Sundays) for committing to GitHub and publishing the LinkedIn report.

Weekend lectures: only four are scheduled, on Saturday 3 October (lectures 259-262, the Grafana dashboard and alerting videos). They are placed inside the lab because watching them while building the dashboard is more effective than watching them the day before. Every other Saturday and Sunday is lecture-free.

# 7. Detailed daily timetable

Every study day below lists the exact Udemy lecture numbers and titles to complete. Tick the boxes as you go.

## Week 1 (Sep 1-6) — AWS compute, storage and the Lift & Shift deployment

Milestone: A multi-tier application running on AWS that you built and can explain, plus a clean AWS account afterwards.

### Tuesday 1 September 2026

Focus: AWS storage & load balancing  |  Lectures 119–122  |  50 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): AWS storage & load balancing (Lectures 119–122) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Attach and snapshot an EBS volume on a t3.micro; put two EC2s behind a Classic/Application Load Balancer and prove traffic alternates. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 119 | EBS Snapshots | 15 min |
| --- | --- | --- | --- |
| ☐ | 120 | ELB Introduction | 6 min |
| ☐ | 121 | ELB Hands On Part 1 | 10 min |
| ☐ | 122 | ELB Hands On Part 2 | 19 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 2 September 2026

Focus: CloudWatch, EFS, Autoscaling, S3  |  Lectures 123–128  |  93 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: CloudWatch, EFS, Autoscaling, S3 (Lectures 123–127) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: CloudWatch, EFS, Autoscaling, S3 (Lectures 128) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Build a CloudWatch alarm on CPU, mount an EFS share across two instances, create a launch template + ASG (min 1 / max 2), create your first S3 bucket. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 123 | Cloudwatch Introduction | 5 min |
| --- | --- | --- | --- |
| ☐ | 124 | Cloudwatch Hands On | 19 min |
| ☐ | 125 | EFS | 18 min |
| ☐ | 126 | Autoscaling Group Introduction | 4 min |
| ☐ | 127 | Autoscaling Group Hands On | 25 min |
| ☐ | 128 | S3 Introduction | 22 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 3 September 2026

Focus: S3 static hosting & RDS  |  Lectures 129–131  |  49 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): S3 static hosting & RDS (Lectures 129–131) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Host a one-page site on S3, then launch a free-tier db.t3.micro MySQL RDS instance and connect to it from an EC2 over a security group rule. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 129 | S3 Website Hosting | 12 min |
| --- | --- | --- | --- |
| ☐ | 130 | More in S3 | 11 min |
| ☐ | 131 | RDS | 26 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 4 September 2026

Focus: Lift & Shift project setup  |  Lectures 132–139  |  93 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Lift & Shift project setup (Lectures 132–135) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Lift & Shift project setup (Lectures 136–139) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Walk the whole Section 14 stack once, following the lectures exactly. Take notes on every security group rule - you will rebuild it unaided tomorrow. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 132 | Introduction | 11 min |
| --- | --- | --- | --- |
| ☐ | 133 | Security Group & Keypairs | 10 min |
| ☐ | 134 | EC2 Instances | 19 min |
| ☐ | 135 | DNS Route 53 | 7 min |
| ☐ | 136 | Build and Deploy Artifacts | 16 min |
| ☐ | 137 | Load Balancer & DNS | 11 min |
| ☐ | 138 | Autoscaling Group | 12 min |
| ☐ | 139 | Validate & Summarize | 7 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 5 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 1: Lift & Shift: multi-tier vProfile stack on AWS EC2 - build phase | Rebuild the Section 14 architecture from scratch WITHOUT replaying the videos: MySQL, Memcached and RabbitMQ on private EC2s, Tomcat app EC2, Nginx web EC2, an Application Load Balancer in front, a Route 53 record, and an Autoscaling Group for the app tier. Everything free-tier sized. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 1: Lift & Shift: multi-tier vProfile stack on AWS EC2 - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 1: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 6 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 1. Draw the lift-and-shift architecture by hand, photograph or redraw it digitally, and record a 5-minute walkthrough. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 2 (Sep 7-13) — Re-architecting on PAAS/SAAS, Maven, and Jenkins CI

Milestone: A Jenkinsfile in your repo that builds, tests, analyses and publishes an artifact automatically.

### Monday 7 September 2026

Focus: Re-architecting on PAAS/SAAS  |  Lectures 140–150  |  94 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Re-architecting on PAAS/SAAS (Lectures 140–146) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Re-architecting on PAAS/SAAS (Lectures 147–150) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Deploy the app to Elastic Beanstalk backed by RDS, ElastiCache and Amazon MQ. Front it with CloudFront. DESTROY EVERYTHING before you close the laptop. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 140 | Introduction | 13 min |
| --- | --- | --- | --- |
| ☐ | 141 | Security Group And Keypairs | 4 min |
| ☐ | 142 | RDS | 11 min |
| ☐ | 143 | Elastic Cache | 5 min |
| ☐ | 144 | Amazon MQ | 3 min |
| ☐ | 145 | DB Initialization | 7 min |
| ☐ | 146 | Beanstalk | 19 min |
| ☐ | 147 | Update on Security Group & ELB | 2 min |
| ☐ | 148 | Build & Deploy Artifact | 13 min |
| ☐ | 149 | Cloud front | 9 min |
| ☐ | 150 | Validate and Summarize | 8 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 8 September 2026

Focus: Build tools - Maven  |  Lectures 151–153  |  45 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Build tools - Maven (Lectures 151–153) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Clone the vProfile source, run `mvn clean install`, find the produced .war in target/ and explain what each Maven lifecycle phase did. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 151 | Introduction | 9 min |
| --- | --- | --- | --- |
| ☐ | 152 | Maven Hands-on | 24 min |
| ☐ | 153 | Maven, NodeJS & AI | 12 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 9 September 2026

Focus: Jenkins install & first jobs  |  Lectures 154–161  |  72 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Jenkins install & first jobs (Lectures 154–158) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Jenkins install & first jobs (Lectures 159–161) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Install Jenkins on an Ubuntu EC2, add JDK + Maven as global tools, create a freestyle job that builds the vProfile war, then add a build agent. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 154 | Introduction | 6 min |
| --- | --- | --- | --- |
| ☐ | 155 | Installation | 13 min |
| ☐ | 156 | Freestyle Vs Pipeline As A Code | 2 min |
| ☐ | 157 | Installing tools in Jenkins | 7 min |
| ☐ | 158 | First Job | 8 min |
| ☐ | 159 | First Build Job | 11 min |
| ☐ | 160 | Agents | 13 min |
| ☐ | 161 | Plugins, Versioning & more | 12 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 10 September 2026

Focus: CI flow, Nexus & SonarQube setup  |  Lectures 162–166  |  24 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): CI flow, Nexus & SonarQube setup (Lectures 162–166) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Stand up Nexus and SonarQube servers. Keep them t3.small or smaller and STOP them when you finish. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 162 | Disk Space Issue | 3 min |
| --- | --- | --- | --- |
| ☐ | 163 | Flow of Continuous Integration Pipeline | 5 min |
| ☐ | 164 | Steps for Continuous Integration Pipeline | 2 min |
| ☐ | 165 | Jenkins, Nexus & Sonarqube Setup | 13 min |
| ☐ | 166 | Plugins for CI | 1 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 11 September 2026

Focus: Pipeline as code, quality gates, Slack  |  Lectures 167–173  |  72 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Pipeline as code, quality gates, Slack (Lectures 167–169) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Pipeline as code, quality gates, Slack (Lectures 170–173) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Write your first Jenkinsfile: Build -> Test -> Code Analysis -> Quality Gate -> Upload artifact to Nexus -> Slack notification. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 167 | Pipeline As A Code Introduction | 18 min |
| --- | --- | --- | --- |
| ☐ | 168 | Code Analysis | 7 min |
| ☐ | 169 | Code Analysis Demonstration | 14 min |
| ☐ | 170 | Quality Gates | 7 min |
| ☐ | 171 | Software Repositories Intro (Nexus) | 5 min |
| ☐ | 172 | Nexus PAAC Demo | 9 min |
| ☐ | 173 | Notification, Slack | 12 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 12 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 2: Jenkins Continuous Integration pipeline with quality gates - build phase | Build a complete CI pipeline as code for the vProfile app: checkout, Maven build, unit tests, Checkstyle, SonarQube analysis with a quality gate that can FAIL the build, artifact upload to Nexus, and a Slack notification on both success and failure. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 2: Jenkins Continuous Integration pipeline with quality gates - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 2: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 13 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 2. Record a screen capture of the pipeline running green, and a second one of it failing the quality gate on purpose. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 3 (Sep 14-20) — Jenkins CD, GitHub Actions, GitLab CI, Python foundations

Milestone: The same pipeline expressed three ways (Jenkins, GitHub Actions, GitLab) and a written comparison.

### Monday 14 September 2026

Focus: Jenkins CI/CD to Docker & ECS  |  Lectures 174–184  |  98 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Jenkins CI/CD to Docker & ECS (Lectures 174–180) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Jenkins CI/CD to Docker & ECS (Lectures 181–184) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Extend the Jenkinsfile to build a Docker image and push it, then deploy to ECS. Configure a webhook build trigger and lock the instance down with matrix authorisation. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 174 | CI for Docker ¦ Intro | 2 min |
| --- | --- | --- | --- |
| ☐ | 175 | Docker PAAC Prereqs info | 9 min |
| ☐ | 176 | Docker PAAC Demo | 15 min |
| ☐ | 177 | Docker CICD Intro | 4 min |
| ☐ | 178 | Docker CICD Code | 2 min |
| ☐ | 179 | AWS ECS Setup | 13 min |
| ☐ | 180 | Docker CICD Demonstration | 5 min |
| ☐ | 181 | Cleanup | 2 min |
| ☐ | 182 | Build Triggers Intro | 14 min |
| ☐ | 183 | Build Triggers Demo | 18 min |
| ☐ | 184 | Authentication & Authorization | 14 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 15 September 2026

Focus: GitHub Actions quickstart  |  Lectures 185–188  |  43 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): GitHub Actions quickstart (Lectures 185–188) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Write .github/workflows/ci.yml that runs on push to a feature branch and on pull_request, and prove both triggers fire. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 185 | Introduction | 5 min |
| --- | --- | --- | --- |
| ☐ | 186 | Quickstart Part1 | 16 min |
| ☐ | 187 | Quickstart Part2 | 9 min |
| ☐ | 188 | Triggers and Inputs | 13 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 16 September 2026

Focus: Actions artifacts/security + GitLab start  |  Lectures 189–195  |  63 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Actions artifacts/security + GitLab start (Lectures 189–192) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Actions artifacts/security + GitLab start (Lectures 193–195) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Add an artifact upload and a security scan job to the Actions workflow. Then create a GitLab account and run your first .gitlab-ci.yml. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 189 | Artifacts, Conditions & Repo Permissions | 8 min |
| --- | --- | --- | --- |
| ☐ | 190 | Security Scan | 7 min |
| ☐ | 191 | Secrets & Docker | 7 min |
| ☐ | 192 | Build & Publish Job | 13 min |
| ☐ | 193 | Introduction | 5 min |
| ☐ | 194 | Initial Setup | 13 min |
| ☐ | 195 | First Pipeline | 10 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 17 September 2026

Focus: GitLab variables, rules, Docker  |  Lectures 196–199  |  48 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): GitLab variables, rules, Docker (Lectures 196–199) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Move a hard-coded value into a masked GitLab CI/CD variable, and add a rule so the deploy stage only runs on the main branch. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 196 | Variables & More | 10 min |
| --- | --- | --- | --- |
| ☐ | 197 | Triggers & Rules | 12 min |
| ☐ | 198 | Security & Artifacts | 15 min |
| ☐ | 199 | Build And Publish Docker | 11 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 18 September 2026

Focus: Python foundations for DevOps  |  Lectures 200–206  |  77 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Python foundations for DevOps (Lectures 200–203) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Python foundations for DevOps (Lectures 204–206) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Write and run five small scripts covering variables, string slicing, operators and conditions. Commit them to labs/python/. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 200 | Introduction | 10 min |
| --- | --- | --- | --- |
| ☐ | 201 | Python on Linux, Versions & Indentation | 10 min |
| ☐ | 202 | Quotes and Comments | 4 min |
| ☐ | 203 | Variables | 15 min |
| ☐ | 204 | Print Format | 5 min |
| ☐ | 205 | Slicing | 16 min |
| ☐ | 206 | Operators | 17 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 19 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 3: GitHub Actions CI/CD with security scanning and secrets - build phase | Port the Jenkins pipeline to GitHub Actions, then reproduce the core of it a third time in GitLab CI. Build the app, scan it, build and publish a Docker image, and gate deployment behind a branch rule. Write a short comparison of the three tools. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 3: GitHub Actions CI/CD with security scanning and secrets - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 3: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 20 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 3. Write the Jenkins vs GitHub Actions vs GitLab comparison properly - this is a common interview question. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 4 (Sep 21-27) — Python automation with Boto3, and Terraform

Milestone: Infrastructure you can create and destroy with two commands, plus a Python tool that audits your own AWS account.

### Monday 21 September 2026

Focus: Python control flow, functions, modules  |  Lectures 207–213  |  93 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Python control flow, functions, modules (Lectures 207–210) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Python control flow, functions, modules (Lectures 211–213) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Refactor yesterday's five scripts into one module with functions. No copy-paste duplication allowed. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 207 | Conditions | 15 min |
| --- | --- | --- | --- |
| ☐ | 208 | Loops | 14 min |
| ☐ | 209 | Break & Continue | 12 min |
| ☐ | 210 | Built-in Functions or Methods | 17 min |
| ☐ | 211 | Functions part-1 | 17 min |
| ☐ | 212 | Functions part-2 | 11 min |
| ☐ | 213 | Modules | 7 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 22 September 2026

Focus: OS tasks & Python Fabric  |  Lectures 214–215  |  55 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): OS tasks & Python Fabric (Lectures 214–215) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Write a script that reads /var/log, filters error lines and writes a summary file. Then use Fabric to run `uptime` on a remote EC2. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 214 | OS Tasks | 23 min |
| --- | --- | --- | --- |
| ☐ | 215 | Python Fabric | 32 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 23 September 2026

Focus: Boto3, AI-assisted automation, Terraform basics  |  Lectures 216–223  |  92 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Boto3, AI-assisted automation, Terraform basics (Lectures 216–219) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Boto3, AI-assisted automation, Terraform basics (Lectures 220–223) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Write a Boto3 script that lists every running EC2 with its tags and flags any without an Owner tag. Then write your first main.tf. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 216 | Exception Handling | 10 min |
| --- | --- | --- | --- |
| ☐ | 217 | Cloud Interaction with Boto3 | 11 min |
| ☐ | 218 | AI for Cloud Automation | 17 min |
| ☐ | 219 | Copilot AI for Cloud Automation | 14 min |
| ☐ | 220 | Python Scripts | 0 min |
| ☐ | 221 | Introduction | 7 min |
| ☐ | 222 | Basics of Terraform | 16 min |
| ☐ | 223 | Code Structure | 17 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 24 September 2026

Focus: Terraform code structure & variables  |  Lectures 224–226  |  36 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Terraform code structure & variables (Lectures 224–226) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Split your main.tf into main.tf / variables.tf / outputs.tf and parameterise the AMI and instance type. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 224 | Code Structure Part 2 | 6 min |
| --- | --- | --- | --- |
| ☐ | 225 | Plan, Apply, Update & Destroy | 17 min |
| ☐ | 226 | Variables | 13 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 25 September 2026

Focus: Provisioners, outputs, backend + Ansible intro  |  Lectures 227–233  |  63 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Provisioners, outputs, backend + Ansible intro (Lectures 227–231) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Provisioners, outputs, backend + Ansible intro (Lectures 232–233) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Move Terraform state to an S3 backend. Then install Ansible and ping two Terraform-created EC2s from an inventory file. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 227 | Provisioners | 10 min |
| --- | --- | --- | --- |
| ☐ | 228 | Outputs | 5 min |
| ☐ | 229 | Backend | 5 min |
| ☐ | 230 | What Next? | 2 min |
| ☐ | 231 | Introduction | 16 min |
| ☐ | 232 | Setup Ansible & Infra | 11 min |
| ☐ | 233 | Inventory & Ping Module | 14 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 26 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 4: Terraform-provisioned infrastructure with Python/Boto3 automation - build phase | Replace all manual clicking with code. Write Terraform that provisions the app tier (EC2s, security groups, key pair, S3 bucket, remote state backend) and a Python/Boto3 tool that audits the account: lists running instances, flags untagged resources, and reports estimated monthly cost of what is running. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 4: Terraform-provisioned infrastructure with Python/Boto3 automation - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 4: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 27 September 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 4. Run `terraform destroy`, then run your Boto3 auditor and paste the empty output into the README as proof of cleanup. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 5 (Sep 28-Oct 4) — Ansible configuration management and observability

Milestone: A server you never configured by hand, and a dashboard that tells you when it breaks.

### Monday 28 September 2026

Focus: Ansible inventory, ad hoc, playbooks  |  Lectures 234–239  |  92 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Ansible inventory, ad hoc, playbooks (Lectures 234–237) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Ansible inventory, ad hoc, playbooks (Lectures 238–239) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Write a playbook that installs Nginx, copies a custom index.html and starts the service on both hosts. Run it twice and explain idempotency. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 234 | Inventory Part 2 | 19 min |
| --- | --- | --- | --- |
| ☐ | 235 | YAML & JSON | 9 min |
| ☐ | 236 | Ad Hoc Commands | 12 min |
| ☐ | 237 | Playbook & Modules | 21 min |
| ☐ | 238 | Modules - Find, Use, Troubleshoot & Repeat | 20 min |
| ☐ | 239 | Ansible Configuration | 11 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 29 September 2026

Focus: Ansible variables & facts  |  Lectures 240–242  |  40 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Ansible variables & facts (Lectures 240–242) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Convert hard-coded values in your playbook into group_vars, then print three fact variables with the debug module. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 240 | Variables & Debug | 14 min |
| --- | --- | --- | --- |
| ☐ | 241 | Group & Host Variables | 15 min |
| ☐ | 242 | Fact Variables | 11 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 30 September 2026

Focus: Conditionals, loops, templates, roles, AWS  |  Lectures 243–248  |  96 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Conditionals, loops, templates, roles, AWS (Lectures 243–247) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Conditionals, loops, templates, roles, AWS (Lectures 248) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Refactor the Nginx playbook into a proper role (tasks/handlers/templates/vars) and template the config file with Jinja2. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 243 | Decision Making | 12 min |
| --- | --- | --- | --- |
| ☐ | 244 | Loops | 6 min |
| ☐ | 245 | File, copy & template modules | 20 min |
| ☐ | 246 | Handlers | 7 min |
| ☐ | 247 | Roles | 31 min |
| ☐ | 248 | Ansible for AWS | 20 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 1 October 2026

Focus: vProfile Ansible code + monitoring intro  |  Lectures 249–252  |  31 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): vProfile Ansible code + monitoring intro (Lectures 249–252) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Read the vProfile Ansible code and map each role to something you already built by hand in Week 1. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 249 | Vprofile code | 0 min |
| --- | --- | --- | --- |
| ☐ | 250 | Introduction to Monitoring | 15 min |
| ☐ | 251 | Why Monitoring is Essential for DevOps | 3 min |
| ☐ | 252 | Monitoring and Observability Tools | 13 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 2 October 2026

Focus: Prometheus, node exporter, PromQL, Grafana  |  Lectures 253–258  |  78 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Prometheus, node exporter, PromQL, Grafana (Lectures 253–255) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Prometheus, node exporter, PromQL, Grafana (Lectures 256–258) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Install Prometheus + node_exporter on one EC2 and Grafana alongside it. Query node_cpu_seconds_total in PromQL and connect Grafana. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 253 | Setting Up the Monitoring Environment | 15 min |
| --- | --- | --- | --- |
| ☐ | 254 | Loki and Web Server Setup | 20 min |
| ☐ | 255 | Adding a Node to Prometheus | 16 min |
| ☐ | 256 | Understanding PromQL (Prometheus Query Language) | 16 min |
| ☐ | 257 | Connecting Grafana & Prometheus | 7 min |
| ☐ | 258 | Integrating Slack for Notifications | 4 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 3 October 2026

Focus: Grafana dashboards, alerts, Loki  |  Lectures 259–262  |  53 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:00 | Udemy: Grafana dashboards, alerts, Loki (Lectures 259–262) | SATURDAY LECTURES (justified): these four are the dashboard/alerting build itself - watching them inside the lab is more effective than watching them a day early. |
| 10:00-13:00 | LAB 5: Ansible configuration management + Prometheus/Grafana observability - build phase | Provision infrastructure with Terraform, configure it entirely with Ansible roles, and monitor it with Prometheus, Grafana, node_exporter and Loki. Build a real dashboard and a real alert that fires to Slack. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 5: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

Lectures to complete:

| ☐ | 259 | PromQL for Grafana Dashboards | 12 min |
| --- | --- | --- | --- |
| ☐ | 260 | Building Grafana Panels and Dashboards | 17 min |
| ☐ | 261 | Creating Alerts and Thresholds | 11 min |
| ☐ | 262 | Integrating Loki and Alloy for Logs and Metrics | 13 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 4 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 5. Export your Grafana dashboard JSON into the repo so anyone can import it. Mid-point review: are you on track? |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 6 (Oct 5-11) — VPC networking, AWS-native CI/CD, and Google Cloud

Milestone: A production-shaped private network, and an application deployed into it by a pipeline you did not touch.

### Monday 5 October 2026

Focus: VPC design and components  |  Lectures 263–272  |  77 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: VPC design and components (Lectures 263–265) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: VPC design and components (Lectures 266–272) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Draw the target VPC on paper first: 2 public + 2 private subnets, IGW, NAT, route tables. Then build it in the console. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 263 | VPC Introduction | 28 min |
| --- | --- | --- | --- |
| ☐ | 264 | VPC Design & Components | 9 min |
| ☐ | 265 | VPC Setup Details | 4 min |
| ☐ | 266 | Default VPC | 7 min |
| ☐ | 267 | Create VPC | 6 min |
| ☐ | 268 | Subnets | 3 min |
| ☐ | 269 | Internet Gateway | 2 min |
| ☐ | 270 | Route Tables | 4 min |
| ☐ | 271 | NAT Gateway | 6 min |
| ☐ | 272 | [TITLE NOT READABLE IN SCREENSHOT] | 8 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 6 October 2026

Focus: Website in VPC, peering, Terraform VPC  |  Lectures 273–275  |  38 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Website in VPC, peering, Terraform VPC (Lectures 273–275) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Recreate today's VPC in Terraform. Compare the console version with the code version - which one could you rebuild in 5 minutes? |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 273 | Website in VPC | 14 min |
| --- | --- | --- | --- |
| ☐ | 274 | Peering | 11 min |
| ☐ | 275 | Terraform for VPC Setup | 13 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 7 October 2026

Focus: EC2 logs, Lambda, AWS CI/CD project  |  Lectures 276–287  |  123 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: EC2 logs, Lambda, AWS CI/CD project (Lectures 276–284) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: EC2 logs, Lambda, AWS CI/CD project (Lectures 285–287) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Build the CodeCommit -> CodeBuild -> CodePipeline -> Beanstalk pipeline end to end. Delete the pipeline and Beanstalk env afterwards. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 276 | Ec2 Logs | 31 min |
| --- | --- | --- | --- |
| ☐ | 277 | AWS Lambda | 19 min |
| ☐ | 278 | Links | 0 min |
| ☐ | 279 | buildspec | 0 min |
| ☐ | 280 | Links | 0 min |
| ☐ | 281 | S3 policy | 0 min |
| ☐ | 282 | Introduction | 4 min |
| ☐ | 283 | Beanstalk | 7 min |
| ☐ | 284 | RDS & App Setup on Beanstalk | 12 min |
| ☐ | 285 | Code Commit | 14 min |
| ☐ | 286 | Code build | 22 min |
| ☐ | 287 | Build, Deploy & Code Pipeline | 14 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 8 October 2026

Focus: GCP vProfile project intro  |  Lectures 288–291  |  30 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): GCP vProfile project intro (Lectures 288–291) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Create a GCP free-trial project, install gcloud, and set your project/region defaults. Do not enable billing-heavy APIs you do not need. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 288 | Introduction to the GCP vProfile Project | 11 min |
| --- | --- | --- | --- |
| ☐ | 289 | Project Architecture Overview | 7 min |
| ☐ | 290 | Setting Up Your GCP Account & Project | 6 min |
| ☐ | 291 | Commands in the Source Code | 6 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 9 October 2026

Focus: GCP network, Cloud SQL, MIG, LB, DNS  |  Lectures 292–301  |  93 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: GCP network, Cloud SQL, MIG, LB, DNS (Lectures 292–296) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: GCP network, Cloud SQL, MIG, LB, DNS (Lectures 297–301) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Complete the GCP deployment and then run the Section 301 cleanup in full. Verify in the billing console that nothing is still running. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 292 | Configuring Project Variables | 7 min |
| --- | --- | --- | --- |
| ☐ | 293 | VPC, Subnets & Network Setup | 9 min |
| ☐ | 294 | Firewall Rules & VM Deployment | 14 min |
| ☐ | 295 | Configuring Cloud SQL & Memorystore | 11 min |
| ☐ | 296 | Setting Up Cloud DNS | 8 min |
| ☐ | 297 | Creating a Custom VM Image | 11 min |
| ☐ | 298 | Building a Managed Instance Group (MIG) | 5 min |
| ☐ | 299 | Configuring the Global HTTP/HTTPS Load Balancer | 11 min |
| ☐ | 300 | SSL Certificates, HTTPS & Final DNS Setup | 9 min |
| ☐ | 301 | Summary and Cleanup | 8 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 10 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 6: Production-style VPC + AWS-native CI/CD pipeline - build phase | Build a proper three-tier VPC in Terraform (public/private subnets across two AZs, IGW, NAT gateway, route tables, bastion) and deploy the application into it through an AWS-native CodeCommit/CodeBuild/CodePipeline flow. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 6: Production-style VPC + AWS-native CI/CD pipeline - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 6: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 11 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 6. Redraw the VPC diagram from memory without looking at your notes - if you cannot, you have not learned it yet. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 7 (Oct 12-18) — Docker and full containerization

Milestone: The entire application stack running from a single `docker compose up`, with published images.

### Monday 12 October 2026

Focus: Docker engine, commands, logs, volumes  |  Lectures 302–306  |  66 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Docker engine, commands, logs, volumes (Lectures 302–304) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Docker engine, commands, logs, volumes (Lectures 305–306) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Run Nginx in a container, break it deliberately, read the logs, then attach a named volume and prove data survives a container delete. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 302 | Introduction | 10 min |
| --- | --- | --- | --- |
| ☐ | 303 | Docker Setup | 9 min |
| ☐ | 304 | Docker commands & concepts | 22 min |
| ☐ | 305 | Docker Logs | 8 min |
| ☐ | 306 | Docker volumes | 17 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 13 October 2026

Focus: Building images, ENTRYPOINT vs CMD  |  Lectures 307–308  |  28 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Building images, ENTRYPOINT vs CMD (Lectures 307–308) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Write a Dockerfile for a tiny app. Change ENTRYPOINT to CMD and back, and write down in your notes what actually changed. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 307 | Building images | 21 min |
| --- | --- | --- | --- |
| ☐ | 308 | Entrypoint and CMD | 7 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 14 October 2026

Focus: Compose, multi-stage, base images, Dockerhub  |  Lectures 309–315  |  60 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Compose, multi-stage, base images, Dockerhub (Lectures 309–311) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Compose, multi-stage, base images, Dockerhub (Lectures 312–315) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Write a multi-stage Dockerfile that builds the war in one stage and copies only the artifact into a slim runtime stage. Compare image sizes. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 309 | Docker Compose | 15 min |
| --- | --- | --- | --- |
| ☐ | 310 | Multi Stage Dockerfile | 10 min |
| ☐ | 311 | Introduction | 10 min |
| ☐ | 312 | Overview of Base Image | 9 min |
| ☐ | 313 | Dockerhub Setup | 3 min |
| ☐ | 314 | Setup Docker Engine | 6 min |
| ☐ | 315 | Dockerhub & Dockerfile References | 7 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 15 October 2026

Focus: App, DB and Web image Dockerfiles  |  Lectures 316–318  |  23 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): App, DB and Web image Dockerfiles (Lectures 316–318) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Build all three vProfile images locally and push them to your Docker Hub account under your own namespace. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 316 | App Image Dockerfile | 10 min |
| --- | --- | --- | --- |
| ☐ | 317 | DB Image Dockerfile | 7 min |
| ☐ | 318 | Web Image Dockerfile | 6 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 16 October 2026

Focus: Compose stack + microservice containerization  |  Lectures 319–323  |  70 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Compose stack + microservice containerization (Lectures 319–321) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Compose stack + microservice containerization (Lectures 322–323) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Bring the entire stack up with one `docker compose up -d`, then containerize the microservice project. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 319 | Docker Compose | 19 min |
| --- | --- | --- | --- |
| ☐ | 320 | Build and Run | 11 min |
| ☐ | 321 | Summarize | 6 min |
| ☐ | 322 | Containerizing Microservice Project | 22 min |
| ☐ | 323 | Build & Run Microservice App | 12 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 17 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 7: Full containerization of the multi-tier application - build phase | Containerize every tier: a multi-stage Dockerfile for the Java app, a custom DB image with the schema pre-loaded, an Nginx web image, plus Memcached and RabbitMQ. Bring the whole thing up with one docker compose command and publish the images. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 7: Full containerization of the multi-tier application - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 7: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 18 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish and document Lab 7. Then WRITE THE CAPSTONE PLAN: architecture diagram, repo layout, and the order you will build it in next week. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 8 (Oct 19-25) — Kubernetes and Helm - capstone phase 1

Milestone: The application running on Kubernetes from a Helm chart, on a cluster created by Terraform.

### Monday 19 October 2026

Focus: Kubernetes intro, Minikube, Kops, kubeconfig  |  Lectures 324–328  |  70 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Kubernetes intro, Minikube, Kops, kubeconfig (Lectures 324–326) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Kubernetes intro, Minikube, Kops, kubeconfig (Lectures 327–328) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Get a working Minikube cluster and run `kubectl get nodes`. Understand your kubeconfig before touching a cloud cluster. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 324 | Introduction | 23 min |
| --- | --- | --- | --- |
| ☐ | 325 | Minikube for K8s Setup | 9 min |
| ☐ | 326 | Kops for K8s Setup | 23 min |
| ☐ | 327 | Objects and Documentation | 5 min |
| ☐ | 328 | Kube Config | 10 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 20 October 2026

Focus: Pods, namespaces, logging  |  Lectures 329–331  |  28 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Pods, namespaces, logging (Lectures 329–331) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Create a pod from YAML, put it in its own namespace, then deliberately mistype the image name and read the resulting event stream. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 329 | Pods | 11 min |
| --- | --- | --- | --- |
| ☐ | 330 | Namespace | 8 min |
| ☐ | 331 | Different levels of Logging | 9 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 21 October 2026

Focus: Services, ReplicaSets, Deployments, ConfigMaps  |  Lectures 332–337  |  75 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Services, ReplicaSets, Deployments, ConfigMaps (Lectures 332–334) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Services, ReplicaSets, Deployments, ConfigMaps (Lectures 335–337) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Deploy 3 replicas behind a ClusterIP service, roll out an image change, then roll it back with `kubectl rollout undo`. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 332 | Service | 21 min |
| --- | --- | --- | --- |
| ☐ | 333 | Replica Set | 11 min |
| ☐ | 334 | Deployment | 12 min |
| ☐ | 335 | Command and Arguments | 7 min |
| ☐ | 336 | Volumes | 9 min |
| ☐ | 337 | Config Map | 15 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 22 October 2026

Focus: Secrets and Ingress  |  Lectures 338–339  |  31 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Secrets and Ingress (Lectures 338–339) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Create a secret from a literal, mount it as an env var, and expose a deployment through an Ingress. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 338 | Secret | 12 min |
| --- | --- | --- | --- |
| ☐ | 339 | Ingress | 19 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 23 October 2026

Focus: kubectl CLI, Helm, Lens, Terraform for EKS  |  Lectures 340–346  |  102 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: kubectl CLI, Helm, Lens, Terraform for EKS (Lectures 340–343) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: kubectl CLI, Helm, Lens, Terraform for EKS (Lectures 344–346) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Package one of your deployments as a Helm chart with values.yaml. Read (do not yet apply) the Terraform EKS module. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 340 | Kubectl CLI & Cheatsheet | 12 min |
| --- | --- | --- | --- |
| ☐ | 341 | Extras | 13 min |
| ☐ | 342 | Helm Introduction | 6 min |
| ☐ | 343 | Helm Hands On | 20 min |
| ☐ | 344 | Helm with AI | 19 min |
| ☐ | 345 | Lens | 7 min |
| ☐ | 346 | Terraform For EKS Setup | 25 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 24 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | LAB 8: Kubernetes deployment with Helm - CAPSTONE PHASE 1 - build phase | This lab is the first phase of your capstone. Provision an EKS cluster with Terraform (or run on Minikube if you want to avoid EKS cost), package the application as a Helm chart, and deploy it with secrets, persistent volumes, services and an Ingress. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | LAB 8: Kubernetes deployment with Helm - CAPSTONE PHASE 1 - continue | Keep going. Note every error message you hit. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:45 | LAB 8: verification & deliberate breakage | Verify against the acceptance criteria in the lab README, then work the troubleshooting challenges. |
| 15:45-16:30 | Cleanup & cost check | Destroy or stop every billable resource. Check the AWS Billing dashboard before you stop. |
| 16:30-17:00 | Commit + LinkedIn lab report | Today's post should describe what you BUILT, with a screenshot as evidence. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Sunday 25 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 10:00-12:00 | Finish, test and troubleshoot the week's lab | Finish Lab 8 / capstone phase 1. Confirm the cluster comes up from `terraform apply` alone. Prepare the capstone build checklist for the final week. |
| 12:00-13:00 | Documentation: README, diagram, screenshots | Update the lab README: objective, architecture, steps, verification, troubleshooting, cleanup. |
| 13:00-14:00 | Lunch / rest |  |
| 14:00-15:00 | Explain the week's project out loud | Answer all six questions aloud and record it: What did I build? Why? How does it work? What broke? How did I troubleshoot it? What would I improve? |
| 15:00-15:30 | Weekly reflection + LinkedIn summary post | One weekly post that ties the week together, with your best evidence attached. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted   ☐ Presentation

## Week 9 (Oct 26-31) — App on Kubernetes, GitOps, and the capstone

Milestone: A complete GitOps capstone: commit to Git, and the change reaches a live Kubernetes cluster on its own.

### Monday 26 October 2026

Focus: vProfile on Kubernetes - secrets, PVC, services  |  Lectures 347–356  |  56 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: vProfile on Kubernetes - secrets, PVC, services (Lectures 347–352) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: vProfile on Kubernetes - secrets, PVC, services (Lectures 353–356) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | Apply the full manifest set to your cluster and debug until every pod is Running. Expect failures - that is the point. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 347 | Introduction | 5 min |
| --- | --- | --- | --- |
| ☐ | 348 | Architecture | 7 min |
| ☐ | 349 | Source Code Overview | 5 min |
| ☐ | 350 | Secret | 5 min |
| ☐ | 351 | Persistent Volume for DB [PVC] | 4 min |
| ☐ | 352 | MySQL App | 10 min |
| ☐ | 353 | MySQL Service | 4 min |
| ☐ | 354 | Memcache App & Service | 4 min |
| ☐ | 355 | RabbitMQ App & Service | 5 min |
| ☐ | 356 | Tomcat App & Service | 7 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Tuesday 27 October 2026

Focus: Ingress and full cluster deployment  |  Lectures 357–360  |  26 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): Ingress and full cluster deployment (Lectures 357–360) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | Reach the app in a browser through the Ingress. Screenshot it - this goes in the capstone README. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 357 | Ingress | 6 min |
| --- | --- | --- | --- |
| ☐ | 358 | K8s Cluster Setup & Source Code | 4 min |
| ☐ | 359 | Deploy App on K8s Cluster | 12 min |
| ☐ | 360 | Summarize | 4 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Wednesday 28 October 2026

Focus: GitOps project: Helm charts, CI pipeline, ECR  |  Lectures 361–371  |  77 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: GitOps project: Helm charts, CI pipeline, ECR (Lectures 361–367) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: GitOps project: Helm charts, CI pipeline, ECR (Lectures 368–371) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | CAPSTONE BUILD: repo structure, Helm charts, SonarQube, ECR + IAM, GitHub secrets, CI/CD pipeline parts 1 and 2. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 361 | Introduction | 6 min |
| --- | --- | --- | --- |
| ☐ | 362 | Architecture | 6 min |
| ☐ | 363 | Git Repository Setup | 6 min |
| ☐ | 364 | Helm Charts Part 1 | 3 min |
| ☐ | 365 | Helm Charts Part 2 | 13 min |
| ☐ | 366 | CI Pipeline Overview | 3 min |
| ☐ | 367 | Sonar Qube Server | 6 min |
| ☐ | 368 | ECR and IAM | 6 min |
| ☐ | 369 | Github Secrets & Variables | 6 min |
| ☐ | 370 | CICD Pipeline part 1 | 12 min |
| ☐ | 371 | CICD Pipeline part 2 | 10 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Thursday 29 October 2026

Focus: EKS prereqs, Terraform EKS, Argo CD  |  Lectures 372–375  |  45 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-13:00 | Tech365 in-person DevOps class | Fixed commitment - no Udemy work during this block. |
| 13:00-14:00 | Lunch and reset |  |
| 14:00-15:00 | Udemy (light): EKS prereqs, Terraform EKS, Argo CD (Lectures 372–375) | Lighter load today by design. Quality of attention beats volume. |
| 15:00-16:00 | Short practical reinforcement | CAPSTONE BUILD: provision EKS with Terraform, install Argo CD, connect it to your Helm chart repo and watch it sync. |
| 16:00-16:30 | Catch-up: unfinished lectures from Sections 1-13 | Reserved slot for the earlier part of the course you have not finished. Work through it in order and tick it off in progress-tracker.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Short post is fine on Tech365 days - one thing learned, one thing built. |

Lectures to complete:

| ☐ | 372 | EKS Prereqs | 5 min |
| --- | --- | --- | --- |
| ☐ | 373 | Terraform Code for EKS | 10 min |
| ☐ | 374 | Argo CD Setup | 11 min |
| ☐ | 375 | Argo App Sync | 19 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Friday 30 October 2026

Focus: Completing the setup, summary, resumes  |  Lectures 376–378  |  25 min of video

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-10:30 | Udemy: Completing the setup, summary, resumes (Lectures 376–377) | Watch actively: pause after each lecture and write one sentence in your notes about what it does and when you would use it. |
| 10:30-10:45 | Break | Stand up, leave the screen. |
| 10:45-12:15 | Udemy: Completing the setup, summary, resumes (Lectures 378) | Same rule: no passive watching. If a lecture is a demo, follow along in your own terminal. |
| 12:15-13:15 | Lunch |  |
| 13:15-15:15 | Hands-on practice | CAPSTONE BUILD: finish the end-to-end flow, then update your CV with the project while it is fresh. |
| 15:15-15:30 | Break |  |
| 15:30-16:30 | Troubleshooting & revision | Break something on purpose, then fix it. Write the symptom, the cause and the fix in docs/troubleshooting-log.md. |
| 16:30-17:00 | Commit to GitHub + LinkedIn report | Push today's work, then publish the LinkedIn post using linkedin-report-template.md. |

Lectures to complete:

| ☐ | 376 | Completing the whole Setup | 10 min |
| --- | --- | --- | --- |
| ☐ | 377 | Summary | 9 min |
| ☐ | 378 | Resumes | 6 min |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

### Saturday 31 October 2026

| Time | Activity | What to do |
| --- | --- | --- |
| 09:00-11:00 | CAPSTONE: final end-to-end run | Destroy everything and rebuild the entire capstone from your own code and README. If it does not come up, your documentation is not finished. |
| 11:00-11:15 | Break |  |
| 11:15-13:00 | CAPSTONE: monitoring, screenshots, diagram | Grafana dashboard live, Argo CD sync screenshot, architecture diagram final version. |
| 13:00-14:00 | Lunch |  |
| 14:00-15:30 | CAPSTONE: README, demo script, interview answers | Write the demo instructions so a stranger can reproduce it. Answer all six explanation questions in writing. |
| 15:30-16:30 | Final presentation - record it | Record a 10-15 minute walkthrough of the whole two months. This is your portfolio centrepiece. |
| 16:30-17:00 | Final LinkedIn post + tear down all cloud resources | Post the capstone. Then run terraform destroy everywhere and confirm a zero-resource account. |

☐ Videos   ☐ Exercise   ☐ Lab work   ☐ GitHub updated   ☐ LinkedIn posted

# 8. The eight weekly labs

Each Saturday lab integrates that week's concepts and builds on the previous one. Full instructions, verification steps, troubleshooting challenges, cleanup commands and interview questions live in the repository under labs/lab-NN/README.md.

### Lab 1: Lift & Shift: multi-tier vProfile stack on AWS EC2

Saturday 5 September 2026

Rebuild the Section 14 architecture from scratch WITHOUT replaying the videos: MySQL, Memcached and RabbitMQ on private EC2s, Tomcat app EC2, Nginx web EC2, an Application Load Balancer in front, a Route 53 record, and an Autoscaling Group for the app tier. Everything free-tier sized.

Acceptance criteria:

☐  Security group chained rules (web -> app -> db) rather than 0.0.0.0/0 everywhere

☐  Artifact build with Maven and deploy to Tomcat

☐  Route 53 private hosted zone for backend service discovery

☐  Health checks that actually fail when the app is down

Troubleshooting challenges (hints only, no answers):

•  Your ALB target group shows 'unhealthy' but the app runs fine when you curl it from the instance itself.

•  Tomcat starts but the app page returns 500 with a database connection error.

•  The Route 53 name resolves on one instance but not another.

### Lab 2: Jenkins Continuous Integration pipeline with quality gates

Saturday 12 September 2026

Build a complete CI pipeline as code for the vProfile app: checkout, Maven build, unit tests, Checkstyle, SonarQube analysis with a quality gate that can FAIL the build, artifact upload to Nexus, and a Slack notification on both success and failure.

Acceptance criteria:

☐  Jenkinsfile committed to the repo, not a freestyle job

☐  SonarQube quality gate wired through the webhook

☐  Nexus versioned artifact upload

☐  Credentials stored in Jenkins credentials store, never in the Jenkinsfile

Troubleshooting challenges (hints only, no answers):

•  The pipeline hangs forever at the Quality Gate stage.

•  Maven works on your laptop but the Jenkins agent cannot find JDK 11.

•  The Nexus upload returns 400 Bad Request.

### Lab 3: GitHub Actions CI/CD with security scanning and secrets

Saturday 19 September 2026

Port the Jenkins pipeline to GitHub Actions, then reproduce the core of it a third time in GitLab CI. Build the app, scan it, build and publish a Docker image, and gate deployment behind a branch rule. Write a short comparison of the three tools.

Acceptance criteria:

☐  Matrix or multi-job workflow with dependencies between jobs

☐  GitHub Secrets for registry credentials - nothing in plaintext

☐  A security scan job that can fail the workflow

☐  A written Jenkins vs Actions vs GitLab comparison in the lab README

Troubleshooting challenges (hints only, no answers):

•  The workflow passes locally with `act` but fails in GitHub with a permissions error.

•  The Docker push fails with 'denied: requested access to the resource is denied'.

•  The deploy job runs on a feature branch even though you added an `if` condition.

### Lab 4: Terraform-provisioned infrastructure with Python/Boto3 automation

Saturday 26 September 2026

Replace all manual clicking with code. Write Terraform that provisions the app tier (EC2s, security groups, key pair, S3 bucket, remote state backend) and a Python/Boto3 tool that audits the account: lists running instances, flags untagged resources, and reports estimated monthly cost of what is running.

Acceptance criteria:

☐  Remote state in S3 with a DynamoDB lock table

☐  Variables and outputs - no hard-coded AMIs or CIDRs

☐  A `terraform destroy` that leaves the account genuinely clean

☐  The Boto3 auditor script run before and after destroy, with output saved

Troubleshooting challenges (hints only, no answers):

•  `terraform apply` fails with a dependency cycle.

•  State is locked and you cannot apply - the previous run crashed.

•  Boto3 raises NoCredentialsError inside a script that worked in the shell.

### Lab 5: Ansible configuration management + Prometheus/Grafana observability

Saturday 3 October 2026

Provision infrastructure with Terraform, configure it entirely with Ansible roles, and monitor it with Prometheus, Grafana, node_exporter and Loki. Build a real dashboard and a real alert that fires to Slack.

Acceptance criteria:

☐  Ansible roles with handlers and Jinja2 templates - no long flat playbooks

☐  Prometheus scraping at least two nodes

☐  A Grafana dashboard with CPU, memory, disk and app-availability panels

☐  An alert rule with a threshold you can trigger on demand

Troubleshooting challenges (hints only, no answers):

•  Ansible reports 'changed' on every run - your playbook is not idempotent.

•  Prometheus shows the target as DOWN but you can curl :9100/metrics from the Prometheus host.

•  Grafana panels are empty even though the datasource test succeeds.

### Lab 6: Production-style VPC + AWS-native CI/CD pipeline

Saturday 10 October 2026

Build a proper three-tier VPC in Terraform (public/private subnets across two AZs, IGW, NAT gateway, route tables, bastion) and deploy the application into it through an AWS-native CodeCommit/CodeBuild/CodePipeline flow.

Acceptance criteria:

☐  Application and database tiers in PRIVATE subnets with no public IPs

☐  NAT gateway for egress only - note that this one DOES cost money hourly

☐  buildspec.yml committed to the repo

☐  A network diagram you drew yourself, committed as PNG

Troubleshooting challenges (hints only, no answers):

•  Private instances cannot reach the internet to install packages.

•  CodeBuild fails with 'no matching artifact' at the end of the build.

•  You can SSH to the bastion but not from the bastion to the app server.

### Lab 7: Full containerization of the multi-tier application

Saturday 17 October 2026

Containerize every tier: a multi-stage Dockerfile for the Java app, a custom DB image with the schema pre-loaded, an Nginx web image, plus Memcached and RabbitMQ. Bring the whole thing up with one docker compose command and publish the images.

Acceptance criteria:

☐  Multi-stage build with a measurably smaller final image

☐  docker-compose.yml with named volumes, a custom network and healthchecks

☐  Images pushed to Docker Hub under your own account

☐  A .dockerignore that actually excludes build junk

Troubleshooting challenges (hints only, no answers):

•  The app container starts then exits immediately with code 0.

•  The app cannot resolve the hostname 'mysql' even though both containers are running.

•  Data disappears every time you run `docker compose down`.

### Lab 8: Kubernetes deployment with Helm - CAPSTONE PHASE 1

Saturday 24 October 2026

This lab is the first phase of your capstone. Provision an EKS cluster with Terraform (or run on Minikube if you want to avoid EKS cost), package the application as a Helm chart, and deploy it with secrets, persistent volumes, services and an Ingress.

Acceptance criteria:

☐  Terraform-managed cluster, not a console-created one

☐  One Helm chart with a values.yaml that switches between dev and prod settings

☐  Secrets NOT committed - use kubectl create secret or an external secret reference

☐  A working Ingress you can reach in a browser

Troubleshooting challenges (hints only, no answers):

•  Pods stuck in Pending - describe the pod and read the events.

•  CrashLoopBackOff on the app pod with a database connection refused error.

•  The PVC stays Pending forever on your cluster.

# 9. The capstone project

## GitOps deployment of a multi-tier application to Kubernetes on AWS

Built 26-31 October 2026. In one sentence: "I push a commit to GitHub, and a few minutes later that change is running on a Kubernetes cluster on AWS, with monitoring, without anyone running a deploy command."

### Architecture

Developer pushes to GitHub

→ GitHub Actions: Maven build → unit tests → SonarQube quality gate → multi-stage Docker build

→ Image pushed to Amazon ECR; the Helm chart image tag is updated in Git

→ Argo CD detects the change in Git and syncs it

→ Amazon EKS (provisioned by Terraform, workers in private subnets) runs the workload

→ Nginx Ingress → app Deployment → MySQL (PVC), Memcached, RabbitMQ

→ Prometheus scrapes it, Grafana displays it, alerts route to Slack

### What each week contributes

| Week | Skill | Where it appears |
| --- | --- | --- |
| 1 | AWS fundamentals, security groups | EKS node group networking |
| 2 | Maven, Jenkins CI, quality gates | The build and analysis stages |
| 3 | GitHub Actions, secrets management | The entire CI pipeline |
| 4 | Terraform, Python/Boto3 | EKS and VPC provisioning, cost auditing |
| 5 | Ansible, Prometheus, Grafana | The monitoring stack and alerting |
| 6 | VPC design, private subnets | Worker nodes in private subnets |
| 7 | Docker, multi-stage builds | The application image in ECR |
| 8 | Kubernetes, Helm | The chart Argo CD syncs |
| 9 | GitOps, Argo CD | The deployment mechanism itself |

### Deliverables

☐  Architecture diagram drawn by Yacoub, not copied

☐  Application source code repository

☐  Terraform for VPC, EKS, ECR and IAM - destroyable in one command

☐  GitHub Actions CI/CD pipeline

☐  Helm chart and Argo CD application manifest

☐  Prometheus and Grafana deployed, dashboard JSON committed

☐  README with reproduction instructions a stranger could follow

☐  Troubleshooting notes covering everything that went wrong

☐  Screenshots: pipeline green, Argo CD synced, app in a browser, Grafana dashboard

☐  A recorded 10-15 minute walkthrough

☐  terraform destroy run and verified

### Cost warning

EKS bills per cluster-hour, plus worker nodes, plus a NAT gateway, plus EBS volumes for persistent volume claims. This is the most expensive item in the whole programme. Build it in a focused session, capture the screenshots, then destroy it. Rebuilding from his own Terraform is a feature, not a chore - it proves the code works.

# 10. Cloud cost safety

Rule zero: set an AWS billing alarm before launching anything. Billing → Budgets → monthly budget with an email alert, set low (five dollars is plenty).

| Resource | Why it costs | What to do |
| --- | --- | --- |
| NAT Gateway | Hourly charge plus data processing, no free tier | Delete the moment the lab ends |
| Elastic Load Balancer | Free tier is limited hours only | Delete after every lab |
| Unattached Elastic IP | Charged precisely because it is idle | Release it |
| EKS control plane | Flat hourly charge per cluster | Use Minikube where possible; destroy EKS same-day |
| EBS volumes and snapshots | Storage charges accumulate silently | Delete PVCs after helm uninstall |
| RDS Multi-AZ | Doubles the cost, outside free tier | Single-AZ, db.t3.micro only |
| Route 53 hosted zones | Small monthly charge each | Delete when the lab is finished |
| GCP Cloud SQL / Global LB | Outside most free tiers | Run the Section 301 cleanup in full |

End-of-session sweep (run it every single day, not every week):

terraform destroy -auto-approve

terraform state list                    # must return nothing

python3 scripts/aws_audit.py --all-regions

aws ec2 describe-nat-gateways --query 'NatGateways[?State==`available`].NatGatewayId'

aws ec2 describe-addresses --query 'Addresses[].PublicIp'

aws eks list-clusters

# 11. Secrets management

No AWS key, database password, API token, kubeconfig or private key ever enters the repository. Not once, not temporarily, not in a branch that will be deleted.

| Where secrets belong | Instead of |
| --- | --- |
| AWS CLI profile or IAM role | Access keys pasted into a .tf file |
| Jenkins credentials store, referenced by ID | A password written into the Jenkinsfile |
| GitHub Actions repository secrets | A token in the workflow YAML |
| GitLab masked CI/CD variables | A variable committed to .gitlab-ci.yml |
| Ansible Vault (encrypted files are safe to commit) | Plaintext passwords in group_vars |
| kubectl create secret, from a shell variable | A Secret manifest committed to Git - base64 is not encryption |
| A .env file listed in .gitignore | Values hard-coded in docker-compose.yml |

Pre-commit habit: run grep -riE "password|secret|token|AKIA" . before every push. If something does leak, rotate the credential first and clean the history second - it is compromised from the moment it reaches GitHub.

# 12. Daily LinkedIn report

Scheduled 16:30-17:00 on study days, 15:00-15:30 on Sundays. Consistency beats brilliance: forty honest ordinary posts beat three polished ones.

### Template

Day X of my 60-day DevOps journey.

Today I learned: <the concept, in your own words>

Today I built: <what you actually made - be concrete>

The problem I hit: <the real error message or symptom>

How I solved it: <what you checked, what the cause turned out to be>

What I now understand that I didn't yesterday: <the insight>

Never post "Today I watched videos 154-161." Nobody can hire from that. Always attach evidence: a post without a screenshot is a claim, a post with one is proof. Write about the failure, not just the success - engineers respect the debugging story.

### Evidence to attach

| Topic | Attach |
| --- | --- |
| Linux / Bash | Terminal screenshot with the command and its output |
| AWS | Console screenshot, or better, your own architecture diagram |
| Jenkins | Pipeline stage view - one green, one failing the quality gate |
| GitHub Actions | Workflow run summary page |
| Terraform | terraform plan output, and the resulting resources |
| Ansible | PLAY RECAP showing changed=0 on the second run |
| Docker | docker images showing your multi-stage size saving |
| Kubernetes | kubectl get pods -o wide, or the app through the Ingress |
| Prometheus / Grafana | The dashboard, with a real alert firing |
| Any week | The GitHub commit or pull request |

Four worked example posts - including one about a day that went badly - are in linkedin-report-template.md in the repository.

# 13. Progress tracker

### Weekly milestones

☐  Week 1 (Sep 1-6) — A multi-tier application running on AWS that you built and can explain, plus a clean AWS account afterwards.

☐  Week 2 (Sep 7-13) — A Jenkinsfile in your repo that builds, tests, analyses and publishes an artifact automatically.

☐  Week 3 (Sep 14-20) — The same pipeline expressed three ways (Jenkins, GitHub Actions, GitLab) and a written comparison.

☐  Week 4 (Sep 21-27) — Infrastructure you can create and destroy with two commands, plus a Python tool that audits your own AWS account.

☐  Week 5 (Sep 28-Oct 4) — A server you never configured by hand, and a dashboard that tells you when it breaks.

☐  Week 6 (Oct 5-11) — A production-shaped private network, and an application deployed into it by a pipeline you did not touch.

☐  Week 7 (Oct 12-18) — The entire application stack running from a single `docker compose up`, with published images.

☐  Week 8 (Oct 19-25) — The application running on Kubernetes from a Helm chart, on a cluster created by Terraform.

☐  Week 9 (Oct 26-31) — A complete GitOps capstone: commit to Git, and the change reaches a live Kubernetes cluster on its own.

### Sections 1-13 catch-up (lectures 1-117)

These were not visible in the screenshots, so they cannot be listed by number here. Track them by hand in the Tuesday and Thursday 16:00-16:30 slot.

☐  Section ______ complete (lectures ______ to ______)

☐  Section ______ complete (lectures ______ to ______)

☐  Section ______ complete (lectures ______ to ______)

☐  Section ______ complete (lectures ______ to ______)

☐  Section ______ complete (lectures ______ to ______)

☐  Section ______ complete (lectures ______ to ______)

### Weekly self-check

Every Sunday, answer these six questions out loud about the week's lab. If any answer is vague, that is the thing to revisit before moving on.

☐  What did I build?

☐  Why did I build it?

☐  How does it work?

☐  What problem did I encounter?

☐  How did I troubleshoot it?

☐  What would I improve?

A full day-by-day tracker with checkboxes for every one of the 61 days is in progress-tracker.md in the repository.

# 14. Repository structure

yaco-devops-journey/

├── README.md                      Journey overview and weekly roadmap

├── progress-tracker.md            All 61 days with checkboxes

├── linkedin-report-template.md    Template plus four worked examples

├── .gitignore                     Blocks keys, state, .env, kubeconfig

├── docs/                          Study plan, curriculum inventory, cost safety,

│                                  troubleshooting log

├── architecture/                  One diagram per lab plus the capstone

├── week-01/ ... week-09/          Daily notes

├── labs/lab-01/ ... lab-08/       Objective, architecture, steps, verification,

│                                  troubleshooting, cleanup, interview questions

├── capstone/                      Terraform, Helm, Argo CD, docs

├── terraform/                     Root stack, vpc/, eks/

├── ansible/                       ansible.cfg, site.yml, roles/nginx

├── docker/                        Three Dockerfiles, compose, .dockerignore

├── kubernetes/                    Manifests, Helm chart, SECRETS.md

├── jenkins/                       Jenkinsfile with quality gate and Slack

├── github-actions/                ci.yml with scan and conditional publish

├── monitoring/                    prometheus.yml, alert-rules.yml

└── scripts/                       aws_audit.py, health_check.sh

Starter files already written and ready to extend include: Terraform for a tagged EC2 stack and a two-AZ VPC with NAT; an idempotent Ansible nginx role with handlers and a Jinja2 template; three Dockerfiles including a multi-stage build; a docker-compose stack with healthchecks and named volumes; Kubernetes manifests with probes, resource limits and secret references; a Helm chart; a Jenkinsfile with a blocking quality gate; a GitHub Actions workflow with a security scan and branch-conditional publish; Prometheus scrape and alert rules; a Python cost auditor; and a Bash tier health checker.

# 15. The weekly cycle

LEARN → PRACTISE → BUILD → BREAK IT → TROUBLESHOOT → DOCUMENT → COMMIT → EXPLAIN

Week 1 is heavily guided: every command is explained, every step is spelled out. By Weeks 7 and 8 the labs give objectives and acceptance criteria and expect Yacoub to work out the how. The troubleshooting challenges never include the answer - only a hint - because the ability to sit with a broken system and reason about it is the actual job.

If a week slips, do not skip the lab to catch up on videos. Skip videos to protect the lab. A finished lab he can explain is worth more than a section he watched at 2x speed.